January

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 Tools 8.5 testing | 19 Tools 8.5 testing | 20 Tools 8.5 testing | 21 Tools 8.5 testing | 22 |
| 23 | 24 Tools 8.5 testing | 25 Tools 8.5 testing | 26 Tools 8.5 testing | 27 Tools 8.5 testing | 28 - Tools 8.5 Testing - Bundles released from Oracle | 29 |
| 30 | 31 Tools 8.5 testing |  |  |  |  |  |

2011

February

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 Tools 8.5 testing | 2 Tools 8.5 testing | 3 Tools 8.5 testing | 4 Tools 8.5 testing | 5 |
| 6 | 7 Bundles Testing Tools 8.5 testing | 8 Bundles Testing Tools 8.5 testing | 9 Tools 8.5 First Pass ‘go no go’ | 10 Bundles Testing | 11 Bundles Testing | 12 |
| 13 | 14 Bundles Testing | 15 -Bundles Applied to Tools 8.5 -Bundles Testing | 16 -IT Tools 8.5 activities begin Bundles Testing | 17 Bundles Testing Tools 8.5 testing | 18 Bundles Testing Tools 8.5 testing | 19 |
| 20 | 21 Bundles Testing Tools 8.5 testing | 22 Bundles Testing Tools 8.5 testing | 23 -Bundles ‘go no go’ -Tools 8.5 testing | 24 Tools 8.5 testing | 25 -PS Down and Bundles applied to production -Tools 8.5 testing | 26 PS Down and Bundles applied to production |
| 27 PS Down and Bundles applied to production | 28 Tools 8.5 testing |  |  |  |  |  |

2011

March

| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 Tools 8.5 testing | 2 -Tools 8.5 Pass 2 ‘go no go’ | 3 | 4 | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 PS Production Down Tools 8.5 Go live | 12 PS Production Down Tools 8.5 Go live |
| 13 PS Production Down Tools 8.5 Go live | 14 | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 |  |  |

2011